## Slide 1: Team Basic Update #1
Gabriel Hearne, Logan Barger, George Pardes, Elijah Pettit

## Slide 2: Accomplishments at a Glance
Requirements: 4/9
Unit Tests: 0/14
Regression Tests: 0/14
Integration Tests 0/5
Acceptance Tests: 0/8
New Lines of Code: 218

## Slide 3: In Depth Look
Upload/Download File -Elijah Pettit
  3/3 requirements coded
  Table requirement complete
  Upload requirement complete
  Download requirement complete
Download Wiki Page - Logan Barger
  Structure is in place
  Buttons created
Create New Account - George Paredes
  ⅓ requirements coded
  Structure is in place
  Create account finished

## Slide 5: Upcoming
Milestone 1: November 15, 2023
  Half of requirements and unit tests
  Confident we will reach milestone
Milestone 2: November 22, 2023
  All of requirements and unit tests