## Slide 1: Team Basic Update #2
Gabriel Hearne, Logan Barger, George Pardes, Elijah Pettit

## Slide 2: Accomplishments
Requirements: 9/9
Unit Tests: 22/24
Regression Tests: 22/24
Integration Tests 2/3
Acceptance Tests: 7/7
Milestones Complete 3/3
New Lines of Code: 744

## Slide 3: In Depth Look
Upload/Download File -Elijah Pettit
  3/3 requirements coded
  Unit Tests Complete
  Manual Complete
Download Wiki Page - Logan Barger
  3/3 Requirements Complete
  Unit Tests in Progress
  Manual Written
Create New Account - George Paredes
  3/3 requirements coded
  Unit Tests Complete
  Manual Written

## Slide 5: Upcoming and What’s Left
December 2: Project Due Date
December 4: Final Presentation
Todo
  Organize final documents
  Complete final presentation